1. Assign Work To Each Team Member

| Group 2 | Game Market Application | | | | |
| --- | --- | --- | --- | --- | --- |
| No | Task name | Description | Start Date | End Date | Member |
| 1 | Major Analysis | System analysis | 10/07/2023 | 23/07/2023 | Hieu, Kien |
| 2 | Draw  Use Case Overall | Design Use Case | 10/07/2023 | 23/07/2023 | Hieu |
| 3 | UC Description UC01 | Write UC Desc | 12/07/2023 | 23/07/2023 | Kien |
| 4 | UC Description UC02 & UC03 | Write UC Desc | 12/07/2023 | 23/07/2023 | Hieu |
| 5 | Draw activity diagram 1 | Design activity | 14/07/2023 | 23/07/2023 | Kien |
| 6 | Draw activity diagram 2 & 3 | Design activity | 16/07/2023 | 23/07/2023 | Hieu |
| 7 | Draw sequence diagram 1 | Design sequence | 17/07/2023 | 23/07/2023 | Kien |
| 8 | Draw sequence diagram 2 & 3 | Design sequence | 17/07/2023 | 23/07/2023 | Hieu |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

| **Code UC** | **Name Use Case** | **Actor** | **Package / Object** | **UC First** |
| --- | --- | --- | --- | --- |
| 01 | Login | Customer | Manage Membership and Profile | 03 |
| 02 | Logout | Customer | Manage Membership and Profile | 01 |
| 03 | Register | Visitor | Manage Membership and Profile |  |
| 04 | View Order History | Customer | Manage Membership and Profile | 01 |
| 05 | Recharge Money | Customer | Manage Membership and Profile | 01 |
| 06 | View Profile | Customer | Manage Membership and Profile | 01 |
| 07 | Search Game | Customer, Visitor |  |  |
| 08 | View Details Game | Customer, Visitor |  | 07 |
| 09 | Add Game to Cart | Customer, Visitor |  | 07 |
| 10 | View Cart | Customer, Visitor |  |  |
| 11 | Remove Game From Cart | Customer, Visitor |  | 10 |
| 12 | Buy Game | Customer |  | 01 |
| 13 | View Order Details | Customer |  | 01, 12 or 04 |